## Slide 1
IT Architecture Target Operating Model and Transformation Roadmap
Architecture Team Restructuring Proposal
Target model · 100-day plan · One-year roadmap · KPIs · Innovation capability
Notes: Today's proposal focuses on reshaping the IT Architecture function to better support the bank's transformation agenda. The objective is not simply to redraw the org chart. It is to create an operating model that improves delivery support, strengthens governance, clarifies ownership, and prepares the bank for emerging technology adoption in a controlled way.

## Slide 2
Why We Are Changing the Architecture Model
Executive Summary
Current Challenge
• Architecture is fragmented across multiple towers
• Overlap, slower decisions, and inconsistent accountability
• Model better suited to traditional centralized IT
Target Model
• Centralized Architecture Office
• Embedded architects across delivery & platform orgs
• Enterprise consistency + delivery proximity
• New Emerging Technology & Innovation capability
Outcome
• Enterprise consistency maintained
• Improved day-to-day delivery support
• Regulatory defensibility strengthened
• Two horizons: first 100 days + first year
Notes: The current setup is not fundamentally broken. It is credible and contains most of the necessary disciplines. The problem is fragmentation. Architecture is not yet operating as one integrated profession, and the bank needs a model that can support both strong governance and faster delivery. The proposed model addresses that through central functional control and local operational deployment.

## Slide 3
Current Model: Strong Foundation, Limited Scalability
Why Evolve the Current Model
Current Architecture Model
Fragmented ownership across towers
Slower decisions & overlap
Designed for centralized IT model
Inconsistent accountability
Limited scalability for digital acceleration
What the bank now needs:
• Digital acceleration
• Platform reuse
• API-led integration
• Stronger data architecture
• Controlled innovation
The issue is not missing capabilities. The issue is fragmented ownership.
Notes: The architecture function already contains many of the right building blocks. The issue is that architecture, solution support, integration, and innovation-related decisions are spread across too many places. As the bank increases digital change, platformization, and ecosystem integration, that fragmentation becomes more expensive and harder to govern.

## Slide 4
Design Principles for the Target Architecture Model
Design Principles
⚙
Central governance, embedded execution
Keep standards and design authority centralized while placing architects close to delivery teams.
🏛
One architecture profession
Common methods, standards, governance, and career path.
🔀
Clear separation of design, control & execution
Architecture, engineering, and GRC must each have distinct roles.
♻
Simplicity, reuse & standardization
Prefer shared platforms and reusable patterns over one-off solutions.
💡
Innovation with control
Encourage experimentation within clear security, data, and regulatory guardrails.
Notes: These principles are important because they prevent us from solving one problem by creating another. For example, we do not want to improve delivery intimacy by losing central governance. And we do not want to promote innovation by allowing uncontrolled experimentation. The target model is designed to balance both sides.

## Slide 5
Target Architecture Office Structure
One central architecture authority with specialist depth across key disciplines
Chief Architect
Architecture Governance
Enterprise & Business Architecture
Head of Solution Architecture
Head of Technology / Platform Architecture
Head of Security Architecture
Head of Data Architecture
Emerging Technology & Innovation Architecture
NEW
Notes: This is the core structure being proposed. It establishes a single architecture home while preserving depth in solution, platform, security, and data architecture. Emerging Technology & Innovation Architecture is also added under the Chief Architect, because at this stage it should remain centrally governed and closely connected to architecture standards rather than being spun out into a separate lab.

## Slide 6
Operating Model: Central Functional Reporting, Local Deployment
How the Matrix Model Works
Architecture Office (Hub)
Digital Delivery Center
↔ Embedded digital architects
Core / Payments Delivery
↔ Embedded core/payments architects
EIM / Data Teams
↔ Embedded data architects
Infrastructure / Platform Teams
↔ Embedded platform architects
Not an ivory tower. Not fragmented local architecture.
Central Architecture Office owns: standards, methods, quality, governance, capability, CoP
Host organizations own: day-to-day priorities, initiative support, delivery coordination
Notes: This is the most important operating principle. Architects remain part of one central profession, but they are not kept away from delivery. They are deployed into the host organizations where change is happening. That gives the bank both enterprise consistency and daily delivery support. The central team remains the functional home, while the host organizations provide business context and operational priorities.

## Slide 7
Role Boundaries and Decision Rights
Role Boundaries and Decision Rights
Enterprise & Business Architecture
• Target state
• Business capability alignment
• Roadmaps
• Domain boundaries
Solution Architecture
• End-to-end solution design
• Transition architecture
• System interaction model
Technology / Platform Architecture
• Shared platform standards
• Integration platform direction
• Runtime & hosting patterns
• Resilience & observability
Security Architecture
• Secure-by-design patterns
• Architectural security controls
• Reference security architecture
Data Architecture
• Enterprise information model
• Data domains
• Lineage & traceability
• Data platform patterns
Architecture Governance
• Review forums
• Standards lifecycle
• Decision records
• Waivers & exceptions
Engineering / Delivery
• Build, deploy, test, and run
Notes: This slide is critical because the target model will only work if the boundaries are explicit. Architecture must not drift into engineering execution, and GRC must not drift into solution design. Similarly, architecture governance must focus on decision quality and standards adherence, not become a document-heavy bureaucracy.

## Slide 8
Clarifying Solution Architecture vs Integration / Platform Architecture
Solution Architecture defines the need. Platform Architecture defines the realization.
1
Need
Solution Architects
• Define what APIs & interfaces are needed
• Design end-to-end business solution flow
• Determine system interaction needs
▶
2
Realization
Integration / Platform Architects
• Define how APIs & interfaces are realized
• Select pattern on approved integration platform
• Ensure platform, security & resilience compliance
▶
3
Build
Engineering Teams
• Build and run APIs, interfaces, and platform components
Notes: This distinction is especially important in your context because the term integration architect is used to mean integration platform architect. The solution architect identifies what interfaces are needed by the business solution. The integration or platform architect determines how those interfaces are built on the enterprise integration platform. Engineering then implements and runs them.

## Slide 9
New Capability: Emerging Technology & Innovation Architecture
New Capability: Emerging Technology & Innovation Architecture
Chief Architect
Emerging Technology & Innovation Architecture
NEW CAPABILITY
This capability will cover:
• Technology radar & structured evaluation of new tools
• Controlled POCs and sandbox architecture
• AI agents & GenAI-related architecture guardrails
• Architecture support for fintech & ecosystem initiatives
• Technical sponsorship of hackathons & innovation campaigns
• Path from idea → pilot → industrialized delivery
A small central capability for governed innovation — not a disconnected innovation lab
Notes: Innovation needs to be injected into the organization, but in a disciplined way. This capability creates a controlled front door for emerging technologies and experimental initiatives. It allows the bank to explore AI agents, new tools, and fintech opportunities without bypassing architectural, security, or data controls.

## Slide 10
How Innovation Will Work in Practice
Innovation Operating Model
1. Scan
• Business demand
• Technology market
• Fintech ecosystem
• Internal ideas
▶
2. Triage
• Value
• Architecture fit
• Risk & control implications
• Reuse potential
▶
3. POC
• Controlled sandbox
• Named sponsor
• Named architect
• Clear success criteria
▶
4. Pilot / Industrialize
• Move to roadmap
• Hand over to delivery / engineering
Examples:
AI agents for internal ops · New engineering & observability tools · Fintech integration · Hackathon ideas → POCs
Notes: The goal here is to avoid two common failure modes: scattered experimentation with no control, and innovation theater with no path into production. Every idea must move through a clear funnel: scan, triage, POC, and then either stop or move into the delivery roadmap.

## Slide 11
First 100 Days: Launch the Model and Prove It in Pilots
By day 100, the model should be operational in pilots
Days 1–30 Define
• Confirm target operating model
• Confirm Architecture Office structure
• Define role charters and boundaries
• Identify overlaps requiring leadership decisions
• Select pilot domains
• Define innovation capability charter
1
Days 31–60 Design
• Define RACI across architecture & adjacent teams
• Define governance forums and review model
• Define matrix management approach
• Define architecture decision record model
• Define standards backlog
• Define POC and sandbox governance
2
Days 61–100 Launch
• Launch Architecture Office
• Appoint architecture leads
• Deploy architects into pilot areas
• Start governance cadence
• Publish first standards pack
• Launch KPI dashboard
• Start first controlled innovation use cases
3
Notes: The first 100 days are about establishing the operating model, not completing the entire transformation. Success at this stage means the structure is live, governance is running, embedded deployment has started in priority domains, and the first KPIs and innovation use cases are visible.

## Slide 12
Year One: Stabilize, Scale, and Demonstrate Value
Year-One Roadmap
Q2
• Expand embedded deployment
• Publish reference architectures
• Formalize exception management
• Launch architecture CoP
• Establish demand & capacity management
Q3
• Strengthen platform architecture
• Define target-state roadmaps for priority domains
• Integrate architecture into investment governance
• Increase pattern reuse
• Mature data, security & integration engagement
Q4
• Review organization effectiveness
• Refine deployment model
• Baseline architecture debt
• Expand KPI model from transition to value
• Define year-two roadmap
Year-end outcome:
• One architecture profession
• Stable matrix model
• Stronger reuse & standards adoption
• Measurable influence on change and investment decisions
Notes: The second horizon is about making the model sustainable. By year-end, architecture should no longer be perceived as a review function only. It should be visibly influencing solution quality, platform reuse, standards adoption, and roadmap decisions across the bank.

## Slide 13
100-Day KPI Framework
Transition metrics — measuring readiness and activation
Organization & Governance
Target operating model approved
Architecture role charters approved
Resources mapped to target roles
ARB & design forums launched
Deployment & Adoption
Pilot domains with embedded architects assigned
% of critical initiatives with named architect
Architecture intake / review SLA achieved
Execution & Control
Material architecture decisions logged
First standards pack published
Matrix model live in selected pilots
Innovation
Innovation capability charter approved
POC / sandbox governance approved
First priority innovation use cases selected
Notes: These KPIs are transition metrics. They measure whether the target model is becoming operational. At this stage, we are not yet measuring long-term value. We are measuring readiness, activation, adoption, and the first signs of controlled execution.

## Slide 14
Year-One KPI Framework
Value metrics — coverage, speed, reuse, alignment, reduced design risk
Coverage & Engagement
• % of strategic initiatives covered
• % engaging architecture early
Governance
• Review turnaround time
• Exception rate
• Exception aging
Reuse & Standardization
• % reuse of approved patterns
• % new APIs on approved platform
• % investments aligned to target state
Quality & Risk
• Architecture debt register coverage
• Reduction in production issues from design gaps
• Stakeholder satisfaction score
Innovation
• Quarterly tech radar published
• Use cases triaged
• POC approval turnaround
• % POCs moved to pilot / roadmap
• Reusable patterns from experiments
Notes: These are the more meaningful architecture KPIs. They shift the discussion from activity to value. The focus is on coverage, speed, reuse, alignment, and reduced design-related risk. Innovation is also measured by conversion and usefulness, not by the number of ideas or events.

## Slide 15
Key Risks, Mitigations, and Leadership Decision Required
This model gives the bank the right balance between control, delivery proximity, and future readiness.
Key Risks
• Matrix confusion
• Local capture of embedded architects
• Governance becoming too heavy
• Blurred boundaries with delivery, data, security & GRC
• Innovation becoming activity without value
Mitigations
• Clear decision rights and RACI
• Strong central functional reporting
• Tiered governance and exception-based control
• Explicit role charters
• Innovation funnel from idea to pilot to production
Leadership Decision Required
✔ Approve the target Architecture Office structure
✔ Approve the matrix operating model
✔ Approve discipline boundaries & decision rights
✔ Approve Emerging Technology & Innovation Architecture under the Chief Architect
✔ Approve the 100-day mobilization plan & year-one roadmap
Notes: This is the decision slide. The model is strong, but it will only succeed if leadership endorses the operating principles, not just the structure. The key requirement is clarity: clarity of reporting, roles, governance, and innovation path. With that in place, the model gives the bank a scalable architecture function aligned with both present constraints and future ambitions.